## Slide 1
Attendance Tracker
CS 495 - Capstone Computing
Jacob Cowles, Zack Witherspoon, Greyson Wright

## Slide 2
Attendance Tracker
What
  Students can scan for class attendance
  Students can view their attendance for each class
  Teachers can view students who missed and attended class
  Teachers can view statistics on their classes
Why
  Harder for students to cheat the system
  Easier and more accurate for teachers to take role
  Teachers can easily view statistics to better manage their classes

## Slide 3: Goal
Our goal was to end up with a fully functioning, dynamic front end with a properly styled UI on the Android side and to redo the QR-Scanner to be more flexible and work like a true qr-scanner.
While we were successful in creating a fully functional front-end with live data, we had to pivot our plans of redoing the QR-Scanner and remodeling the UI on the Android side.

## Slide 4: Testing
We created roughly 60 test cases across the web and android side.
On the Android side, the test cases mainly focused on:
  Handling responses from API calls.
  Creating Attendance objects and Class objects from API calls is a major part of the app that we wanted to verify would work locally as well as in the field.
On the web side, the test cases covered:
  Database layer
  Web API controllers
  Factories
  Models

## Slide 5: Sprint 3 Review
We created 35 issues and were able to complete 22 out of 35.
Implemented Features:
  Implemented several API for attendance viewing and class viewing
  Created several new test cases to add to the test repository
  Wrote several queries concerning attendance and classes
  Went from hard-coded front-end to fully-functioning front-end with dynamic data and modals

## Slide 6: Sprint 3 Retrospective
Good:
  Transitioning from a hard-coded layout to a dynamic system was more difficult than we expected but did work in the end.
Bad:
  Sprint 3 gave us a challenge in the realm of different members working different amount of hours on the project.
  Planning what to write before starting to code was an issue most of faced.
  Determining how long stories would take to complete
Improvement:
  Improving communication in the group
  Improving planning the architecture before starting to code

## Slide 7: Demo